Student Attendance Tracker

Austin Bower PM, Yingjun Liao, Zachary Minnix, Matt Rawson, Harold Smith

2

2016-02-29

TRC

This week we thoroughly discussed the design of our UI. We then divvied up UI creation tasks. I also developed and gave our second presentation update. Within the next week we plan on having all of the basic UI screens created and we plan on having the database created so that we can actually begin to incorporate proper functionality. Our meeting went very well this week. For me the only thing that didn’t go well was finding time to do the UI development since I had several other things for other classes. However, I should have plenty of time to complete them on Tuesday. Right now the greatest risk to the project is communication between the software and the database. Hopefully we will not run in to any troubles with it but the system’s functionality is very dependent on the database. We plan on having most of the UI screens completed by next Wednesday (March 9th) as well as the database created so that we can demonstrate things like a student ID swipe and a professor login.

Reports:

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Hours worked | Primary accomplishment | Any work not accomplished and why |
| Austin Bower | 2.5 | Presentation Update 2 | Welcome and professor login screens UI. Responsibilities of other classes took up much of my time. I should be able to complete the tasks before our next meeting deadline. |
| Yingjun Liao | Unknown | Unknown | Unknown |
| Matt Rawson | 4 | Created student swipe screen. Stored swipe information with timestamp into a file | Haven’t removed unnecessary information from ID swipes. |
| Harold Smith | 3 | Familiarizing with C#. Some work on Student screen UI | Have yet to fully complete the student screen UI due to unfamiliarity with C#. |
| Zachary Minnix | 2 | Familiarizing with C#. Some work on register screen UI | Have yet to fully complete the register screen UI due to unfamiliarity with C#. |

Next week Assignments:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Next week task | Deadline | Priority | Continuation? |
| Austin Bower | Complete Remaining UI Screens | 3/9 | Low | No |
| Yingjun Liao | Create Database | 3/9 | High | No |
| Matt Rawson | Complete Card Swipe Specifics | 3/9 | Medium | No |
| Harold Smith | Complete Remaining UI Screens | 3/9 | Low | No |
| Zachary Minnix | Complete Remaining UI Screens | 3/9 | Low | No |