Student Attendance Tracker

Austin Bower PM, Yingjun Liao, Zachary Minnix, Matt Rawson, Harold Smith

2

2016-03-07

TRC

This week we finished discussing the general look of the UI and assigned our final tasks before our first demo. Matt was to finish working on the card swipe, Ying was to create the database (as she is the only one who is comfortable working with databases), and the other three of us were to complete the UI screens. My main concern as of now is that the pieces that we have so far put together are not put together sufficiently/correctly and that this will cause us more trouble and time in the future.

Reports:

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Hours worked | Primary accomplishment | Any work not accomplished and why |
| Austin Bower | 2.5 | Home Screen partially and welcome and login screens created | Have not fully completed the home screen but I should have it done by Wednesday’s meeting time. |
| Yingjun Liao | Unknown | Unknown | Unknown |
| Matt Rawson | 5.5 | Improved Card Swipe screen | Hasn’t fully completed the screen but is nearly finished |
| Harold Smith | 2 | Improved Add Student screen and added it to project repository | - |
| Zachary Minnix | 2 | More thorough understanding of C# and worked on completing the register screen. | Register screen not fully completed and synced to GitHub as he is still familiarizing himself with the GitHub app. |

Next week Assignments:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Next week task | Deadline | Priority | Continuation? |
| Austin Bower | Ensure that all previous assignments are complete and ready for the demo | 3/11 | High | No |
| Yingjun Liao | “ “ | 3/11 | High | No |
| Matt Rawson | “ “ | 3/11 | High | No |
| Harold Smith | “ “ | 3/11 | High | No |
| Zachary Minnix | “ “ | 3/11 | high | No |